Product Review Sentiment Classification using Deep Learning: A Comparative Study of MLP, TextCNN, and BiLSTM Models

Synopsis/Interim/Final report on

Deep Learning Project

[ICT-4442]

Submitted By

Pankhuri Kumari (230911084)

Jambhorkar Arya Sachin (230911088)

Sai Prasad Prusty (230911298)

SCHOOL OF COMPUTER ENGINEERING

MANIPAL INSTITUTE OF TECHNOLOGY,

MANIPAL ACADEMY OF HIGHER EDUCATION

September 2026

# PART A : SYNOPSIS TEMPLATE  (Phase 1, due Tue, 25 Aug 2026)

Fill in every field below. Keep the synopsis to 1–2 pages.

Team No. and Names (with Registration Numbers): Team 5 — Pankhuri Kumari (230911084), Jambhorkar Arya Sachin (230911088), Sai Prasad Prusty (230911298)

Title of the Project: Product Review Sentiment Classification using Deep Learning: A Comparative Study of MLP, TextCNN, and BiLSTM Models

Brief Description of the Project (not more than 500 words): Online product reviews carry a wealth of opinion data that businesses use to gauge customer satisfaction, but manually reading through thousands of reviews is impractical. This project builds a text classification system that automatically predicts whether a written product review expresses positive or negative sentiment, implementing and rigorously comparing three deep learning architecture families on the identical dataset and evaluation protocol: (1) an MLP on TF-IDF features (classical baseline), (2) a TextCNN on word embeddings (captures local n-gram sentiment cues), and (3) a BiLSTM (captures word order and longer-range context). All three are trained and evaluated on the same cleaned dataset, split, and labels, using the same metrics (accuracy, precision, recall, F1), so performance differences are attributable to architecture rather than experimental inconsistency.

Dataset(s) Identified (with details of the dataset): Amazon Polarity dataset (Hugging Face `datasets` library): Amazon product reviews pre-labelled positive/negative. A balanced 20,000-review subset (10,000 positive, 10,000 negative) is sampled from the full multi-million-row dataset to keep training feasible on Google Colab's free tier.

Proposed Models for Comparison (3–4, spanning different architecture families, e.g., a classical/MLP baseline, a CNN variant, an RNN/LSTM variant, or an attention-based model): (1) MLP on TF-IDF vectors — classical/feed-forward baseline; (2) TextCNN — Conv1D over word embeddings; (3) BiLSTM — bidirectional LSTM over word embeddings.

Model-to-Member Assignment (one model/task per member): Pankhuri Kumari (230911084) — MLP; Jambhorkar Arya Sachin (230911088) — BiLSTM; Sai Prasad Prusty (230911298) — TextCNN.

Existing State-of-the-Art Method(s) Related to the Proposed Project: State-of-the-art sentiment classification is currently dominated by fine-tuned pre-trained Transformers (e.g., BERT), achieving 90%+ accuracy via self-attention over long-range context. Before the Transformer era, CNN-based sentence classifiers (Kim, 2014) and LSTM-based sequence models were the leading approaches, built on word-embedding methods such as word2vec. This project's three architectures trace that evolution up to (but not including) the attention-based state of the art.

Objectives (crisp and clear, not more than 2–3; must not describe activities/steps): (1) Compare MLP/TextCNN/BiLSTM under an identical protocol; (2) analyze why performance differs across architectures; (3) identify common failure modes (sarcasm, negation, mixed sentiment).

Importance / Motivation of the Proposed Project: Sentiment analysis is widely deployed in e-commerce to monitor customer satisfaction and inform product decisions. Pedagogically, holding the dataset, preprocessing, and metrics constant isolates the effect of architecture on performance, giving each member independently demonstrable experience with a distinct deep learning paradigm (feed-forward, convolutional, recurrent).

Preliminary Reference List (minimum 5 papers): [1] Y. Kim, “Convolutional Neural Networks for Sentence Classification,” EMNLP, 2014. [2] S. Hochreiter and J. Schmidhuber, “Long Short-Term Memory,” Neural Computation, 9(8), 1997. [3] X. Zhang, J. Zhao, Y. LeCun, “Character-level CNNs for Text Classification,” NeurIPS, 2015. [4] T. Mikolov et al., “Distributed Representations of Words and Phrases,” NeurIPS, 2013. [5] J. Devlin et al., “BERT,” NAACL-HLT, 2019. [6] A. L. Maas et al., “Learning Word Vectors for Sentiment Analysis,” ACL, 2011.

Work Plan:

| Sl. No. | Component / Work Element / Milestone | Expected Completion (Day/Month) |
| --- | --- | --- |
| 1 | Dataset acquisition (Amazon Polarity subset) and preprocessing pipeline | 02 Sept 2026 |
| 2 | MLP baseline model implementation and preliminary training (Pankhuri Kumari) | 12 Sept 2026 |
| 3 | TextCNN model implementation and preliminary training (Sai Prasad Prusty) | 15 Sept 2026 |
| 4 | BiLSTM model implementation and preliminary training (Jambhorkar Arya Sachin) | 18 Sept 2026 |
| 5 | Literature review table (8-10 papers) and Interim report compilation | 22 Sept 2026 |
| 6 | Interim report submission | 25 Sept 2026 |
| 7 | Model tuning, common comparison table, and error analysis across all 3 models | 15 Oct 2026 |
| 8 | Final report writing, GitHub repo finalization, and presentation prep | 28 Oct 2026 |
| 9 | Final report + code submission | 31 Oct 2026 |

# PART B : INTERIM REPORT TEMPLATE  (Phase 2, due Fri, 25 Sept 2026)

Interim report should be 3–5 pages, accompanied by a GitHub repository link with commit history evidencing individual contribution.

Team No. and Names (with Registration Numbers): Team 5 — Pankhuri Kumari (230911084), Jambhorkar Arya Sachin (230911088), Sai Prasad Prusty (230911298)

Title of the Project (confirmed / updated from Synopsis): Product Review Sentiment Classification using Deep Learning: A Comparative Study of MLP, TextCNN, and BiLSTM Models (unchanged from Synopsis)

GitHub Repository Link: https://github.com/<your-team-handle>/product-review-sentiment-dl  [UPDATE with your real repo URL before submitting]

## 1. Literature Review

Minimum 8–10 papers, summarized in the table below.

| Paper (Author, Year) | Method | Dataset | Key Result | Relevance to Project |
| --- | --- | --- | --- | --- |
| Kim (2014) | CNN (TextCNN) over pretrained word2vec embeddings | MR, SST-1/2, TREC, CR, Subj | Improved SOTA on 4 of 7 sentence-classification benchmarks | Direct architectural basis for our TextCNN model |
| Hochreiter & Schmidhuber (1997) | LSTM (gated recurrent memory cell) | Synthetic long-lag sequence tasks | Solved the vanishing-gradient problem; enabled 1000+ step memory | Foundation of our BiLSTM's recurrent unit |
| Schuster & Paliwal (1997) | Bidirectional RNN (BRNN) | TIMIT phoneme recognition | Outperformed unidirectional RNNs by using both past and future context | Basis for reading reviews in both directions in BiLSTM |
| Mikolov et al. (2013) | word2vec (skip-gram + negative sampling) | Google News corpus | Efficient dense embeddings capturing linear semantic relations | Informs the learned-embedding layer design for TextCNN/BiLSTM |
| Zhang, Zhao & LeCun (2015) | Character-level CNN | Amazon Polarity (introduced), AG News, Yelp, etc. | Competitive with/beats traditional bag-of-words models at scale | Source of our primary dataset (Amazon Polarity) |
| Maas et al. (2011) | Word-vector + logistic regression sentiment model | IMDB movie reviews (introduced) | ~88.9% accuracy | Alternate sentiment dataset considered; informs future-work extension |
| Socher et al. (2013) | Recursive Neural Tensor Network over parse trees | Stanford Sentiment Treebank | Raised sentence-level accuracy from 80% to 85.4%; models negation | Motivates our error-analysis focus on negation/mixed-sentiment reviews |
| Joulin et al. (2016) | fastText — linear classifier over averaged n-gram embeddings | AG News, Yelp, Amazon, etc. | On par with deep models, orders of magnitude faster to train | Benchmark for how far a shallow/linear baseline goes vs. our MLP |
| Zhou et al. (2016) | Attention-based BiLSTM | SemEval-2010 Task 8 | State-of-the-art F1 (84.0) without external lexical features | Suggests attention as a natural Final-phase extension to our BiLSTM |
| Devlin et al. (2019) | BERT — pretrained Transformer, fine-tuned | GLUE, SQuAD, sentiment benchmarks | 90%+ accuracy on many sentiment/classification benchmarks | Represents the attention-based SOTA our three architectures are compared against |

## 2. Dataset Acquisition & Preprocessing

Description of preprocessing pipeline (cleaning, augmentation, encoding, normalization, train/val/test split): Reviews are lowercased; HTML tags and URLs are stripped; punctuation that carries negation/emphasis cues (!, ?, ', ,, .) is retained while other symbols are removed; whitespace is normalized. A balanced 20,000-review subset (10,000 positive / 10,000 negative) is sampled from Amazon Polarity and split 80/10/10 into train/validation/test, stratified by label, with a fixed random seed (42) so all three models see identical splits. Two parallel feature pipelines are built on top of the same cleaned text: (a) a TF-IDF vectorizer (unigrams+bigrams, top 20,000 terms) for the MLP, and (b) a shared Keras Tokenizer + padded integer sequences (max length 100, vocab capped at 20,000, learned 100-d embedding layer) for the TextCNN and BiLSTM, so the two embedding-based models differ only in architecture, not input representation. The full pipeline (data loading, cleaning, splitting, both models) has been coded and unit-verified end-to-end; see the linked GitHub repo for `pipeline.py` and the Colab notebook.

## 3. Models Implemented So Far (minimum 2 of the proposed 3–4)

| Model | Owner (Member) | Status | Preliminary Metric | Notes |
| --- | --- | --- | --- | --- |
| MLP (TF-IDF) | Pankhuri Kumari | Implemented; trained 5 epochs on full 20k-review split | Accuracy 0.8655, Precision 0.8703, Recall 0.8590, F1 0.8646 (test set, n=2000) | Best of the three; train acc hit 0.9995 by epoch 5 vs. val acc 0.8725 — clearly overfitting, needs regularization/early stopping for Final phase |
| TextCNN | Sai Prasad Prusty | Implemented; trained 5 epochs on full 20k-review split | Accuracy 0.8485, Precision 0.8374, Recall 0.8650, F1 0.8510 (test set, n=2000) | Train acc reached 0.9996 by epoch 5 vs. val acc 0.8735 — same overfitting pattern, slightly behind MLP here |
| BiLSTM | Jambhorkar Arya Sachin | Implemented; trained 5 epochs on full 20k-review split | Accuracy 0.8255, Precision 0.8182, Recall 0.8370, F1 0.8275 (test set, n=2000) | Lowest of the three at this (unoptimized) setting; train acc 0.9849 vs. val acc dropping to 0.8350 by epoch 5 — needs tuning before this ordering is trusted |

## 4. Individual Contribution Log (to date)

| Member Name | Reg. No. | Task(s) Completed | Signature |
| --- | --- | --- | --- |
| Pankhuri Kumari | 230911084 | Dataset acquisition script; TF-IDF pipeline; MLP model implementation and integration |  |
| Jambhorkar Arya Sachin | 230911088 | Preprocessing/cleaning function; shared tokenizer pipeline; BiLSTM model implementation |  |
| Sai Prasad Prusty | 230911298 | Train/val/test split logic; TextCNN model implementation; evaluation & comparison-table code |  |

## 5. Risk / Plan for Remaining Work

Remaining models to implement, expected challenges, and timeline to Final submission: All three models (MLP, TextCNN, BiLSTM) are implemented and have been trained end-to-end on the real 20,000-review Amazon Polarity subset (16,000 train / 2,000 val / 2,000 test), so the team already has preliminary results for all three rather than the minimum two. The biggest issue visible in the current runs is overfitting: for all three models, 5-epoch training accuracy reaches 0.98–1.00 while validation accuracy plateaus and then drifts down after epoch 1–2 (e.g., BiLSTM's val accuracy falls from 0.866 at epoch 1 to 0.835 by epoch 5). Remaining work before the Final submission: (1) add early stopping (monitor val_loss) and stronger regularization (higher dropout, weight decay) to close the train/val gap; (2) hyperparameter tuning (embedding dim, filter sizes/units, learning rate) for all three models; (3) a systematic error analysis on misclassified test reviews, focused on sarcasm, negation, and mixed-sentiment cases; (4) re-running the comparison once overfitting is controlled, since the current ranking (MLP > TextCNN > BiLSTM) may not hold after tuning; (5) finalizing the GitHub repo structure and commit history evidencing each member's contribution; (6) drafting the Methodology subsections (IV-A/B/C) for the Final report, one per model owner. Main risk: Colab session/compute limits when scaling epochs — mitigated by checkpointing models after each epoch and using early stopping so extra epochs are not wasted on an already-overfit model. Timeline: regularization + tuning by 8 Oct, final comparison table and error analysis by 15 Oct, report + repo finalized by 28 Oct, submission by 31 Oct 2026 (per the Phase 3 deadline).

# PART C : FINAL REPORT TEMPLATE  (Phase 3, due Sat, 31 Oct 2026)

Abstract — 150–250 words summarizing problem, models compared, dataset, and key result.

Keywords — at least 5 keywords/phrases, comma-separated.

## I. Introduction

- Problem context, motivation, and scope of the mini project.

## II. Literature Review

- Integrate the Interim literature review table into prose; minimum 8–10 papers cited here, contributing to the 12+ total references.

## III. Objectives

- 2–3 crisp, measurable objectives (carried over from the Synopsis, refined if needed).

## IV. Methodology

- One subsection per model (IV-A, IV-B, IV-C, IV-D), each written by the member who implemented that model:

  - Architecture description, hyperparameters, training configuration.

  - Justification for why this model was chosen for the comparison.

## V. Experimental Setup

- Dataset description, preprocessing pipeline, train/val/test split (same across all models).

- Evaluation metrics used (accuracy, precision/recall/F1, IoU, BLEU, etc., as appropriate to the task) — common protocol for all models.

## VI. Results and Discussion

- Single comparison table across all 3–4 models on the common metrics.

- Discussion of why performance differs across models — this analysis is what's graded, not just the numbers.

- Error analysis / failure cases for at least one model.

## VII. Conclusion

- Summary of findings and which model performed best, and why.

## VIII. Future Work

- Extensions, limitations, and what could be tried next.

## Acknowledgement

(heading not numbered)

## References

Minimum 12 references, IEEE format, numbered consecutively in square brackets, e.g. [1]. At least 8–10 must overlap with the Interim literature review.

## C.3 : Individual Contribution Statement (mandatory extra page, signed by all members)

| Member Name | Reg. No. | Model / Task Owned | Key Contributions | Signature |
| --- | --- | --- | --- | --- |

This page must be written by the members themselves and each member is individually vivaed on their stated contribution at the Final Presentation.

## C.4 : Formatting Notes

- Font: Times New Roman throughout. Title 24pt; author names 11pt; affiliation 10pt italic; email 9pt Courier.

- Body text 10pt, justified, single column, A4 page size.

- Level-1 headings (I, II, III…): Small Caps, centered, numbered with uppercase Roman numerals.

- Level-2 headings (A, B, C…): Italic, left-justified, numbered with uppercase letters.

- Figures/tables centered; figure captions below in 8pt (numbered with Arabic numerals); table captions above in 8pt Small Caps (numbered with Roman numerals).

- No page numbers, headers, or footers in the manuscript body.